# Report Writer Project – 3 Week Work Plan

## Week 1: Research and Project Setup

### Activities:

- Researched the purpose and functionality of Report Writer systems.

- Analysed the roles and skills required for report development, data analysis, and visualization.

- Researched existing reporting tools and technologies.

- Installed and configured development tools, including Visual Studio and Visual Studio Code.

- Created and configured GitHub repository for project management and version control.

- Prepared a learning plan and project roadmap.

- Completed basic Excel learning modules through Microsoft Learn.

- Started learning Power BI fundamentals and explored basic reporting features.

- Documented initial project ideas, requirements, and possible features.

### Expected Outcomes:

- Understanding of project scope and required technologies.

- Development environment successfully configured.

- Initial project documentation completed.

## Week 2: Requirements Analysis and Design

### Activities:

- Gather and analyse functional and non-functional requirements for the Report Writer system.

- Identify target users and their reporting needs.

- Define key features and system functionalities.

- Research database requirements and data sources for report generation.

- Create initial system design diagrams and workflow models.

- Explore Power BI reporting features and dashboard creation.

- Continue improving Excel skills for data preparation and analysis.

- Update GitHub repository with design documents and progress updates.

### Expected Outcomes:

- Clear understanding of system requirements.

- Initial system design completed.

- Better understanding of reporting and visualization techniques.

## Week 3: Prototype Development and Testing Preparation

### Activities:

- Start developing the initial prototype of the Report Writer system.

- Create basic user interface or report templates.

- Implement basic data handling and report generation functions.

- Connect sample datasets for testing purposes.

- Create sample reports and visualizations using Power BI.

- Test initial features and identify possible improvements.

- Document development progress and update GitHub repository.

- Review completed work and prepare plans for future development stages.

### Expected Outcomes:

- Basic prototype developed.

- Initial testing completed.

- Project progress documented in GitHub.